BACKSTAGE ESSENTIALS TOOLKIT

Phase 13: Distribution Packaging for Designers and Teachers

Bill Larsen, Backstage Essentials LLC | May 5, 2026

# 0. What This Doc Is

The toolkit is functionally complete (Phases 1 through 12). Phase 13 makes it easy for non developer users (instructional designers, teachers, K through 12 staff) to install and start using it. Three pieces: cross platform install scripts, a polished README with screenshots, and an optional Homebrew tap for Mac users. Hand this doc to Claude Code when you are ready to ship.

# 1. Why Distribution Matters

The toolkit is currently a private GitHub repo that you can install because you understand pip, git, and Python. Your target users (other instructional designers and teachers) generally do not. Most abandonment of useful tools happens at the install step, not in the actual use.

A user who clones the repo and figures out pip install on their own is rare. A user who downloads one install script, runs it, and sees a success message a minute later is the common case. The difference between those two experiences is whether your toolkit reaches an audience or not.

Phase 13 closes the install gap. After this phase ships, sharing the toolkit becomes "send them this README link."

# 2. Phase 13 Part 1: Cross Platform Install Scripts

## 2.1 install.sh (Mac and Linux)

Create install.sh at the toolkit repo root. The script does the following, in order, idempotently:

- Detect OS and architecture. Apple Silicon, Intel Mac, or Linux.

- Verify prerequisites are present. Python 3.10 or newer, git, curl, npm. Print clear messages on what is missing and how to install it. On Mac, offer to install missing pieces via Homebrew if Homebrew is present, or via the python.org installer URL if not.

- Verify Claude Code is installed (claude --version). If missing, print install instructions for Anthropic's Claude Code and stop.

- Create ~/Code folder if it does not exist.

- Clone the toolkit repo to ~/Code/backstage-essentials-toolkit if not already there.

- Run pip install -e . in the toolkit folder, using --break-system-packages on macOS Sonoma+ if needed.

- Verify bes --version returns the expected version.

- Print a success message with next steps: "Type bes new-course in any folder under ~/Code to start your first course."

Error handling: every step prints a clear message on failure with a suggested fix. Common failure modes (no Python, no git, no Claude Code, network blocked, permission denied) get specific guidance.

## 2.2 install.ps1 (Windows)

Create install.ps1 at the toolkit repo root. Same overall flow as install.sh but for Windows PowerShell:

- Verify Python 3.10 or newer. If missing, prompt user to install from python.org and exit.

- Verify git. If missing, prompt user to install Git for Windows and exit.

- Verify npm (comes with Node.js). If missing, prompt user to install Node.js.

- Verify Claude Code (claude.exe --version). If missing, install via npm install -g @anthropic-ai/claude-code, or prompt user.

- Create %USERPROFILE%\Code folder if needed.

- Clone the toolkit to %USERPROFILE%\Code\backstage-essentials-toolkit.

- Run pip install -e . in the toolkit folder.

- Verify bes --version.

- Print success message.

PowerShell execution policy: the script needs Set-ExecutionPolicy RemoteSigned or similar. Document this in the README so users know to allow it.

## 2.3 install.bat (Windows fallback)

Optional. Some Windows users have trouble with .ps1 files due to execution policy. A .bat that wraps the .ps1 invocation with the right flags can help. Lower priority than the .ps1.

## 2.4 One Line Curl Install

For users comfortable with command line, also provide a curl install one liner that runs install.sh remotely:

curl -fsSL https://raw.githubusercontent.com/backstageessentials/backstage-essentials-toolkit/main/install.sh | bash

Document this in the README as the fast path for Mac and Linux. Power user shortcut.

## 2.5 Effort

3 to 5 hours of Claude Code work. The bulk is testing the scripts on each platform combination (Apple Silicon Mac, Intel Mac, Windows 10, Windows 11). Use whatever Claude Code can simulate, document the manual test cases.

# 3. Phase 13 Part 2: Polished README with Screenshots

## 3.1 Sections

Replace the current toolkit README.md with a structure aimed at non developer users:

- Hero section: what is this, who is it for, what does it do (3 sentences max, plus a short demo image or GIF)

- Quick install: the one liner for command line users, plus links to the OS specific install scripts

- Prerequisites: with download links for Python, git, Node.js, Claude Code

- Mac install steps: numbered, with screenshots showing what the user should see at each step

- Windows install steps: same shape, with Windows screenshots

- Linux install steps: text only is fine for this audience tier

- Verification: how to confirm the install worked

- First course walkthrough: the bes new-course flow plus first lesson, all the way to a rendered preview, in five steps

- What can the toolkit do: brief feature tour with screenshots of Mermaid diagrams, MicroSims, and the test mode final

- Troubleshooting: common errors and fixes

- License and contributing

## 3.2 Screenshot Requirements

For each install step, capture a screenshot of:

- Terminal window showing the command being typed

- Output of the command (success state)

Annotate screenshots with arrows or call outs for the key parts. Use a tool like Skitch, Annotate, or built in macOS Preview. Save as PNG, store in docs/screenshots/ in the repo.

## 3.3 Tone

Match the voice of the toolkit itself: casual, direct, no marketing fluff. Imagine the reader is a thoughtful teacher with limited terminal experience who wants to know what to do next. Each step says exactly what to type and what to expect.

## 3.4 Effort

2 to 3 hours of Claude Code work for the README structure and content, plus 1 to 2 hours of your manual time for screenshots.

# 4. Phase 13 Part 3: Optional Homebrew Tap

## 4.1 Why Bother

For Mac users who already use Homebrew (which is many designers and teachers comfortable enough with terminal to use it), one command gets the toolkit installed:

brew install backstageessentials/tap/bes-toolkit

Brew handles dependencies (Python, git, mermaid-cli, weasyprint system libs) cleanly. Lower friction than the install script for this subgroup.

## 4.2 What to Build

- Create a separate GitHub repo named homebrew-tap under the backstageessentials organization. The naming convention matters; Homebrew expects this exact form.

- Inside that repo, create Formula/bes-toolkit.rb (Ruby formula file).

- The formula declares: depends_on python@3.12, git, mermaid-cli, pango, cairo, libffi, gdk-pixbuf, qrencode.

- Install steps: clone the toolkit repo, run pip install -e . into a virtualenv, link the bes binary to the bin path.

- Post install message: "Type bes new-course in any folder under ~/Code to start your first course. Run claude --version first to confirm Claude Code is installed."

- Test the tap on a clean Mac (or use brew test to validate the formula).

## 4.3 Effort

2 to 4 hours of Claude Code work. Most of it is the formula syntax and testing. Defer this if you do not want to maintain a separate repo right now.

# 5. Implementation Order

- Part 1 first. Install scripts are the universal path. Mac, Linux, and Windows users all benefit. Without the scripts, the README cannot point at a clean install flow.

- Part 2 second. Polished README depends on Part 1 because it documents the install scripts. Build the install scripts, then write up how to use them.

- Part 3 last and optional. Homebrew tap is nice for Mac power users but the install script already covers them. Defer if you want to ship Phase 13 faster.

# 6. Risk Notes

Public vs. private repo: for the install one liner and Homebrew tap to work, the repo needs to be reachable. Either make it public (CC BY NC SA license already attached, so this is fine) or document a private access setup (users would need a GitHub access token). Public is simpler for this audience.

Claude Code dependency: the toolkit cannot work without Claude Code. The install scripts must check for it. If missing, the script tells the user to install it from Anthropic and stops. Do not install Claude Code automatically (the user should agree to install Anthropic's product themselves).

Python version drift: macOS ships with Python 3.9 by default which is too old. Install scripts must verify Python 3.10 or newer and install if missing (via Homebrew on Mac, python.org installer link on Windows). Test scripts against fresh OS images, not just your dev machine.

PEP 668 externally managed environment: newer macOS Python installs require --break-system-packages or a venv for pip install. Install scripts must handle this gracefully.

Permission errors: global pip install on macOS requires sudo or a user level prefix. The script should default to user level install (--user) to avoid sudo prompts where possible.

Antivirus on Windows: PowerShell scripts and unsigned executables sometimes get flagged by Windows Defender. Document the false positive in the README so users do not panic.

Onboarding momentum: the install script should end with a real "now do this" call to action, not just "installation complete." Otherwise the user reads the success message, closes Terminal, and forgets about the toolkit. The success message should literally show the first command to type.

# 7. Launch Instruction for Claude Code

When you are ready to implement Phase 13, paste this into Claude Code in the toolkit folder:

Read /Users/william.larsen/Code/backstage-essentials-toolkit/docs/Backstage_Essentials_Toolkit_Phase13_Distribution.docx and implement Phase 13 Distribution Packaging per Sections 2 through 4. Build install.sh and install.ps1 with the prerequisite checks, OS detection, repo clone, and verification steps described. Replace README.md with the polished structure from Section 3. Skip Part 3 (Homebrew tap) for now unless I tell you otherwise. Test the install scripts in dry run mode where possible. Commit and push after each major step. Report the install command users will run on each OS.

# 8. Done Definition

Phase 13 Part 1 is done when:

- install.sh exists at toolkit repo root, handles Mac and Linux, runs cleanly on a fresh machine

- install.ps1 exists at toolkit repo root, handles Windows

- Both scripts verify prerequisites, clone or update the repo, run pip install, verify bes works, and print a clear next step

- One liner curl install works for Mac and Linux

Phase 13 Part 2 is done when:

- README.md is rewritten with the new structure

- Screenshots exist for Mac install steps and Windows install steps

- Troubleshooting section covers the top 5 expected issues

- First course walkthrough is in the README

Phase 13 Part 3 is done when (optional):

- homebrew-tap repo exists

- Formula installs the toolkit cleanly via brew install

- Post install message points users at next steps

Bill